## Slide 1: RMS 111 INTRODUCTION TO BUSINESS AND MANAGEMENT
Lecture 07 (b): Introduction to IT Project Management
Project Life Cycle
Ruaha Catholic University

## Slide 2: Project Phases and the Project Life Cycle
A project life cycle is a collection of project phases that defines:
  What work will be performed in each phase
  What deliverables will be produced and when
  Who is involved in each phase
  How management will control and approve work produced in each phase
A deliverable is a product or service produced or provided as part of a project

## Slide 3: The Project Life Cycle

## Slide 4: The Project Life Cycle
In early phases of a project life cycle:
  Resource needs are usually lowest
  The level of uncertainty (risk) is highest
  Project stakeholders have the greatest opportunity to influence the project
In middle phases of a project life cycle:
  The certainty of completing a project improves
  More resources are needed
The final phase of a project life cycle focuses on:
  Ensuring that project requirements were met
  The sponsor approves completion of the project

## Slide 5: Project Phase overlap
Initiation
Planning
Execution
Control
Closing
TIME
Level
Of
Activity
Project
Start
Project
Finish
Overlap of Phases in the Project Life Cycle

## Slide 6: Project Initiation
Setting up the project at its inception ( Definition – creating a clear statement of what needs to be achieved, by when, with what resources)
Project initiation is the conceptual element of project management .
Project Initiation Phase specifies what the project should accomplish.
  The caution in specifying this purpose is that if the customer’s needs are inadequately articulated, then poorly formulated goals and objectives will stand out as a significant source of concern.

## Slide 7: Major Questions to Be Answered During the Initiation Phase

## Slide 8: Initiation Progression
Initiation Phase Documents
Project Concept Document
Project Charter
Planning Phase
Business Case

## Slide 9: Initiation Phase Documents
Development of the Project Concept
  Identification of the business problem / business needs
  Overview of the project approach and product description
  Identification of potential and recommended solutions
    What is the reason for your project? Why is it important? How does it fit with the innovation challenge?
    provides an understanding of what the project, if initiated, is designed to accomplish or produce. It involves an in-depth understanding of why an agency is interested in spending money and applying resources to undertake a new project
Development of the Business Case
  Identification of project benefits, costs and funding .
    It answers the question "What are the financial benefits, opportunities, or weaknesses of approving this project?“
Development of the Project Charter
  Identification of the purpose and objectives of the project
  Development of project scope
  Identification of project authority and roles & responsibilities
    It contains vital information about the project and its leadership.

## Slide 10: A Project Charter
announces that a new project has begun.
Demonstrates management support for the project and the project manager. It is a simple, powerful tool.
It is issued at the end of the Project Initiation Phase
It marks the beginning of the Planning Phase of a project. It is used as the basis to create the Project Plan.

## Slide 11: The Project Charter attributes:
There are eight major sections of the Project Charter
  General Information
  Project Purpose
  Project Objective
  Project Scope
  Project Authority
  Roles and Responsibilities
  Management Checkpoints
  Signatures

## Slide 12: Sample Project Charter

## Slide 13: The Planning Phase
detailed development of plans (time, resources, quality, Risks, scope , requirements)
The main purpose of project planning is to guide execution
Every knowledge area includes planning information
Key outputs include:
  A team
  A project scope statement
  A work breakdown structure (WBS)
  A project schedule, in the form of a Gantt chart with all dependencies and resources entered
  A list of prioritized risks (part of a risk register)

## Slide 14: Tasks and activities in Planning
  Identify the project stakeholders
  Identify the project team
  Define the specific objectives
  Define the specific requirements
  Define the project processes

## Slide 15: Scope Definition and the Project Scope Statement
What is scope management
  Checking to ensure that one is completing work
  Saying No to additional work not in the charter
  Preventing extra work/gold plating
The preliminary scope statement, project charter, organizational process assets, and approved change requests provide a basis for creating the project scope statement
As time progresses, the scope of a project should become more clear and specific

## Slide 16: Why Do We Manage Scope?
Can’t manage schedule and budget if scope is out of control (Triple Constraint)
Scope docs are used to manage expectations
TIME
COST
SCOPE
Quality

## Slide 17: How Do We Manage Scope?
Five processes
  Collect Requirements
  Define Scope
  Create WBS
  Verify Scope
  Control Scope
Collect
Requirements
Define
Scope
Create WBS
Verify
Scope
Control
Scope

## Slide 18: Work Breakdown Structure (WBS)
  Foundation of the project, all planning and controlling is based on the WBS
  Identifies all work to be performed, if it is not in the WBS it does not need to be done
  Graphical picture of work

## Slide 19: Work Breakdown Structure
Start with major project deliverables or phases
“Decomposition” is breaking down the deliverables into more manageable parts
  Not all branches need the same level of decomposition!
Decompose into “Work Packages”

## Slide 20: Creating a Work Breakdown Structure
A WBS is a deliverable-oriented grouping of the work involved in a project that defines the total scope of the project
WBS is a foundation document that provides the basis for planning and managing project schedules, costs, resources, and changes
Decomposition is subdividing project deliverables into smaller pieces
A work package is a task at the lowest level of the WBS
The scope baseline includes the approved project scope statement and its associated WBS and WBS dictionary

## Slide 21: Sample Intranet WBS Organized by Phase

## Slide 23: The WBS Dictionary and Scope Baseline
Many WBS tasks are vague and must be explained more so people know what to do and can estimate how long it will take and what it will cost to do the work
A WBS dictionary is a document that describes detailed information about each WBS item

## Slide 24: Sample WBS Dictionary Entry

## Slide 25: Advice for Creating a WBS and WBS Dictionary
A unit of work should appear at only one place in the WBS.
The work content of a WBS item is the sum of the WBS items below it
A WBS item is the responsibility of only one individual, even though many people may be working on it
The WBS must be consistent with the way in which work is actually going to be performed; it should serve the project team first, and other purposes only if practical

## Slide 26: Advice for Creating a WBS and WBS Dictionary (cont’d)
Project team members should be involved in developing the WBS to ensure consistency and buy-in
Each WBS item must be documented in a WBS dictionary to ensure accurate understanding of the scope of work included and not included in that item
The WBS must be a flexible tool to accommodate inevitable changes while properly maintaining control of the work content in the project according to the scope statement

## Slide 27: Implementation Phase
The “doing” stage
Execute project plan and accomplish project goals

## Slide 28: Closing Phase
Close-out – wrapping up the project and transferring solutions to “business as usual”
Contractual Closeout
Post Production Transition
Lessons Learned

## Slide 29
END